Project Implementation Plan

- Team composition

| No. | Name | Group | Role |
| --- | --- | --- | --- |
| 1. | Boga Karla-Maria | 30333/1 | Team Leader |
| 2. | Gota Timeea | 30333/2 | Back-End Developer |
| 3. | Toader Diana-Patricia | 30333/2 | Fullstack Developer |
| 4. | Runcan Maria | 30133/2 | Front-end Developer |
| 5. | Gherasim Paula-Alexandra | 30133/2 | Tester |

- Project Topic

Title: Restaurant Management System

Description:

The Restaurant Management System is a full-stack software solution designed to streamline and automate the daily operations of a restaurant. It integrates order processing, inventory management, staff coordination, billing, and analytics into a single platform, improving efficiency, accuracy, and customer experience.

The system supports multiple user roles such as administrators, waitstaff and kitchen staff, ensuring smooth communication between front-of-house and back-of-house operations.

Core Features:

- Order Management

- Digital menu with categories (appetizers, main course, drinks, desserts)

- Table-based order assignment

- Modify/cancel orders

- Billing & Payments

- Automatic bill generation

- Discount calculation

- Multiple payment methods (cash, card)

- Kitchen Management

- Kitchen Display System

- Status updates: Pending, In progress, Ready to serve

- Estimated preparation time tracking

- Inventory Management

- Track raw materials and ingredients

- Low-stock alerts and notifications

- Supplier management and restocking logs

- Staff Management

- Role-based access control (Admin, Waiter, Chef)

- Shift scheduling

- Reporting & Analytics

- Best-selling items analysis

- Revenue breakdown by category

- Inventory usage reports

- Notifications & Alerts

- Order ready alerts for waitstaff

- Low inventory notifications

- System alerts for admins

- The implementation plan

Week 6-7 : Software Modeling and Design Specifications

Week 8-9 : Implementation of the application

Week 10-11: Fixing existing bugs

Weeks 12-14 : Implementation of new features

- Task list

General Tasks

- Define the project scope and system requirements

- Select technologies (C#, .NET, SQL Server)

- Establish application architecture (UI, Business Logic, Data Access layers)

- Set up version control (Git) and workflow

- Organize regular team meetings and track progress

- Prepare project documentation and reports

Team Leader Responsibilities (Boga Karla-Maria)

- Coordinate team activities and ensure effective communication

- Assign tasks and establish internal deadlines

- Monitor team progress and evaluate contributions

- Design the overall system architecture

- Contribute to UML diagrams and class design

- Define application structure and modules

- Assist in GUI design and data persistence decisions

- Review deliverables and request improvements if needed

- Ensure all requirements are met

- Prepare and maintain documentation (Implementation Plan, Design Specifications, Final Report)

Back-End Developer Responsibilities (Gota Timeea)

- Design and implement the database schema

- Develop core business logic

- Implement data access layer

- Create and manage classes for:

  - Orders

  - Users and roles

  - Inventory

  - Billing

- Handle data validation and security

- Ensure proper communication between application layers

- Optimize performance and data handling

Fullstack Developer Responsibilities (Toader Diana-Patricia)

- Integrate front-end and back-end components

- Implement complete functionalities across layers

- Ensure smooth data flow between UI and database

- Contribute to both UI and backend logic

- Handle errors and edge cases

- Support performance optimization

Front-End Developer Responsibilities (Runcan Maria)

- Design and implement the graphical user interface

- Create application screens:

  - Dashboard

  - Menu and ordering interface

  - Administration panel

- Ensure responsive and user-friendly design

- Validate user input and improve usability

- Collaborate with backend for data integration

Tester Responsibilities (Gherasim Paula-Alexandra)

- Define test cases before implementation

- Create unit and functional tests

- Test application features and workflows

- Identify and report bugs

- Perform regression and integration testing

- Validate that requirements are correctly implemented

Functional Tasks

Order Management

- Implement digital menu with categories

- Create table-based order system

- Allow order modification and cancellation

Billing and Payments

- Implement automatic bill generation

- Add discount calculation

- Support multiple payment methods

Kitchen Management

- Implement order status tracking (Pending, In Progress, Ready)

- Create kitchen display interface

- Estimate preparation times

Inventory Management

- Track ingredients and stock levels

- Implement low-stock alerts

- Manage suppliers and restocking

Staff Management

- Implement role-based access control (Admin, Waiter, Chef)

- Manage staff scheduling

Reporting and Analytics

- Generate sales reports

- Identify best-selling items

- Analyze revenue by category

- Track inventory usage

Notifications and Alerts

- Notify staff when orders are ready

- Alert for low inventory

- Provide system notifications for administrators