“Focus on the food, we’ll do the rest”

Weekly Activity Report of Team “PisicileSalbatice”

for the period 30/03/26 – 12/04/26

Author: Boga Karla-Maria Reviewer: Boga Karla-Maria Approved by: Boga Karla-Maria

- Activities and Results Achieved by the Team Leader:

Student: Boga Karla-Maria

| Activity | Result | Time Spent |
| --- | --- | --- |
| - Given task to Timeea to implement “Inventory Management” functionality | Timeea implemented the first version of “Inventory Management” | 2 min |
| - Given task to Diana to implement “Billing & Payments” functionality | Diana started implementing “Billing & Payments” functionality | 2 min |
| - Given task to Maria to scketch the “Graphical User Interface Design” | Maria started scketching | 2 min |
| - Given task to Ada to research about test cases and unit tests | Ada started researching | 2 min |
| - Given task to Ada to define test cases for “Inventory Management” functionality and “Graphical User Interface Design” | Ada created her first test case | 2 min |
| - Given task to Timeea to create team logo | Timeea created team logo | 2 min |
| - Created “Project Implementation Plan” | Karla created the “Project Implementation Plan” | 1h |
| - Created GitHub repository and project | Karla created GitHub repository and project | 30min |
| - Implemented “Staff management” functionality | Karla started implementing this functionality | 4h |

- Activities and Results of the Developers:

Student: Gota Timeea

| Activity | Number of Lines of Code Written | Time Spent | Review |
| --- | --- | --- | --- |
| - “Inventory Management” functionality | 136 | 3h | Very good, meets expectation and requirements |
| - Created team logo | it was done in Canva | 30min | Well designed |

Total functionalities implemented:

- Product filterring by category

- Show Data Grid View

Partially implemented functionalities:

- Add button for products

- Edit button for products

- Delete button for products

Student: Toader Diana

| Activity | Number of Lines of Code Written | Time Spent | Review |
| --- | --- | --- | --- |
| - “Billing & Payments” functionality | 290 | 4h | It is a very well designed feature, it meets all expectations and very pink |

Total functionalities implemented:

- Total calculation based on quantity and price

- Edit order

- Discount calculation

- Payment options: cash (with computation of cange) and card simulation

Partially implemented functionalities:

- Items in list are not yet introdused automatically

Student: Runcan Maria

| Activity | Number of Lines of Code Written | Time Spent | Review |
| --- | --- | --- | --- |
| - Scketch the “Graphical User Interface Design” | It is done 40% of total of the entire project | 1h30min | It is well structered, meets the requirement |

- Activities and Results of the Tester:

Student: Gherasim Paula-Alexandra (Ada)

Number of bugs identified: 0
Number of bugs fully resolved: 0 
Number of bugs partially resolved: 0

*She did research about how is she going to aproach testing and bugs. Moreover, there was no code provided by developers for her to test, only by the end of the week.

She also created her first test case on GitHub

- Research Activities and Results:

Articles, web pages, and tutorials studied:

| Title and Author | Source (Web Link). | Number of Pages |
| --- | --- | --- |
| “Test Case Templates with free Download and Examples” by Vijay | https://www.softwaretestinghelp.com/test-case-template-examples/ |  |
| “How to Write Test Cases in Software Testing” | https://www.geeksforgeeks.org/software-testing/test-case/ |  |
| “Test Case Template 02” | https://www.formandtemplate.com/test-case-templates/detail-6494/ |  |

Empty lines of code and lines containing comments will not be counted.

Empty lines of code and lines containing comments will not be counted.

Empty lines of code and lines containing comments will not be counted.